| Automated Residential Visitor Gate-Pass System 15-Week End-to-End DevOps Capstone Project ¦ Curriculum Deliverable |  |
| --- | --- |
| Curriculum Week: | Week 2: Agile Planning and DevOps Workflow |
| Document Code: | DOC-W02-APW (Release Baseline v1.0.0) |
| Syllabus Deliverable: | Backlog, task board, sprint plan, Definition of Done and DevOps workflow diagram. |

Project: Automated Residential Visitor Gate-Pass System

Document Code: DOC-W02-APW

Version: 1.0.0

Date: October 14, 2026

## 1. Agile Framework & Sprint Architecture

The development followed an Agile Scrum methodology organized across five 2-week development sprints followed by hardening and DevOps delivery sprints within a 15-week academic calendar:

gantt

title 15-Week Agile Delivery Schedule

dateFormat  YYYY-MM-DD

section Discovery & Setup

Problem Definition & Scope (W1)        :2026-06-01, 7d

Agile Backlog & Sprint Planning (W2)   :2026-06-08, 7d

Architecture, SRS & DB Design (W3)     :2026-06-15, 7d

Git & Repository Setup (W4)            :2026-06-22, 7d

section Core Development

Sprint 1: Core Pass Creation (W5)      :2026-06-29, 7d

Sprint 2: MVP Workflows & State (W6)   :2026-07-06, 7d

section DevOps & CI/CD

Jenkins CI Setup & Tooling (W7)        :2026-07-13, 7d

Pipeline as Code Implementation (W8)   :2026-07-20, 7d

Selenium Automated Testing (W9)        :2026-07-27, 7d

Continuous Testing Integration (W10)   :2026-08-03, 7d

Docker Containerization (W11)          :2026-08-10, 7d

Jenkins-Docker CD Pipeline (W12)       :2026-08-17, 7d

section Operations & Release

Ansible Configuration Mgmt (W13)       :2026-08-24, 7d

Reliability & Rollback Validation (W14):2026-08-31, 7d

Final End-to-End Release & Viva (W15)  :2026-09-07, 7d

## 2. Core User Stories & Acceptance Criteria

### US-01: Guard Visitor Registration

• As a Security Guard at the front gate,

I want to register an arriving visitor by capturing their name, phone number, vehicle number, purpose, and destination resident,

So that a digital gate-pass is created and sent for resident approval.

• Acceptance Criteria:

• *Given* the guard is logged into the gate kiosk,

• *When* valid visitor details and host resident are submitted,

• *Then* a pass record with unique pass code (GP-XXXX) is persisted in PENDING status and a success notification is displayed.

### US-02: Resident Pass Approval & Rejection

• As a Resident Host,

I want to review pending gate-pass requests destined for my residence,

So that I can approve legitimate guests and reject unknown visitors.

• Acceptance Criteria:

• *Given* a visitor pass is in PENDING status for the logged-in resident's apartment,

• *When* the resident clicks "Approve", the pass transitions to APPROVED.

• *When* the resident clicks "Reject", the pass transitions to REJECTED.

• *Given* a pass is for another apartment, *Then* the resident is unauthorized to modify it.

### US-03: Resident Pre-Registration

• As a Resident Host,

I want to pre-register an expected guest in advance,

So that they receive a pre-approved pass and experience zero delay at the gate.

• Acceptance Criteria:

• *Given* the resident submits their guest details via the portal,

• *Then* the pass is directly created in APPROVED status with host set to the current resident.

### US-04: Guard Check-In and Check-Out

• As a Security Guard,

I want to record entry and exit times of approved visitors,

So that the society maintains an accurate real-time headcount of visitors inside the premises.

• Acceptance Criteria:

• *Given* a pass is APPROVED, clicking "Check-In" records the current timestamp and sets status to CHECKED_IN.

• *Given* a pass is CHECKED_IN, clicking "Check-Out" records the exit timestamp and sets status to CHECKED_OUT.

• *Given* a pass is PENDING or REJECTED, check-in is rejected by the server.

### US-05: Real-Time Operational Dashboard

• As an Administrator or Security Guard,

I want to view live metric counters for Total, Pending, Approved, Inside, and Checked Out passes,

So that I have immediate visibility over active facility traffic.

### US-06: Search & Historical Record Retrieval

• As an Administrator,

I want to search records by visitor name, phone number, pass code, vehicle, or date,

So that I can perform security audits and answer resident queries instantly.

## 3. Definition of Ready (DoR) and Definition of Done (DoD)

### Definition of Ready (DoR)

1. User story contains a clear persona, action, and business justification.

2. Acceptance criteria written in unambiguous Gherkin/testable format.

3. Database schema impacts and API contracts identified.

4. Security/authorization roles defined.

5. Story pointed and prioritized in product backlog.

### Definition of Done (DoD)

1. Code implemented and conforming to clean architecture standards.

2. Server-side validation and state machine constraints enforced.

3. Automated unit and integration tests passing in Maven (mvn test).

4. End-to-end user journeys verified via Selenium WebDriver.

5. Code committed to Git with conventional commit messages.

6. Jenkins pipeline stage executed with zero errors.

7. Docker container builds and passes container health checks.

8. Relevant documentation updated in docs/.

## 4. End-to-End DevOps Lifecycle Workflow

flowchart TD

subgraph Plan_and_Code ["1. Plan & Code"]

A[User Story & Backlog] --> B[Feature Branch]

B --> C[Spring Boot Code & Unit Tests]

end

subgraph CI_Pipeline ["2. Continuous Integration (Jenkins)"]

C -->|git push| D[Jenkins Webhook / Polling]

D --> E[Maven Clean & Compile]

E --> F[Run Unit & Repository Tests]

F -->|Quality Gate| G[Run Selenium UI Tests]

G --> H[Maven Package JAR]

H --> I[Archive JUnit & Test Reports]

end

subgraph CD_Pipeline ["3. Continuous Delivery & Containers"]

I --> J[Build Docker Image v1.0.0]

J --> K[Docker Compose Deployment]

K --> L[Wait for MySQL Service Healthy]

L --> M[Start Spring Boot Container]

M --> N[Actuator Health Check /actuator/health]

end

subgraph Operations ["4. Configuration & Monitoring"]

N -->|Success| O[Ansible Idempotent Provisioning]

N -->|Failure| P[Automated Rollback to Previous Image]

O --> Q[Production Traffic Active]

end